1. Ranger admin-access removal (EMEA)

- CTI plans to remove the AD group’s Ranger admin/edit privileges in EMEA, since it was missed during the earlier access-removal exercise.

- Service-account access to Starburst catalogs, schemas, tables, and views remains unchanged; only the ability to edit Ranger policies is being removed.

- The group will be assigned the Ranger Auditor role, preserving read-only visibility of policies.

- Mahesh/CTI confirmed this is an on-the-fly change with no reboot required.

- Agreed approach: switch to Auditor first, let the team validate access end-to-end, then make the revocation permanent if no issues arise.

2. Snowflake data-catalog onboarding

- Snowflake onboarding is blocked by certification/approval of an RSA public key for general use.

- This dependency is outside Starburst’s scope; Starburst will be ready once Snowflake/CISO approval is complete.

- Mahesh was asked to clarify the current certification status.

3. Repurposing the real-time cluster

- The idle real-time cluster is to be repurposed for another use case.

- CTI explained that this is an existing production cluster, not a net-new build. It must be cleaned, uninstalled, and rebuilt before reuse.

- UAT prerequisites have started, but UAT and production work may not be able to proceed in parallel due to bandwidth and production-change constraints.

- December production work is constrained by the freeze.

- CTI will assess whether UAT can be completed before the freeze and provide an update by the next call/end of next week.

4. Starburst Data Catalog (SDC) and Starburst 482 upgrade

- Starburst version 482 is expected to be released to Dev/UAT shortly.

- From 482 onward, Hive Metastore (HMS) will no longer be the supported Starburst catalog path; SDC becomes the intended option.

- Existing CTI-provided cloud HMS instances, such as the NAM cloud HMS, will be migrated/upgraded to SDC.

- EAP’s existing Hive metastore remains unchanged because it belongs to the EAP/Hadoop environment and is merely reused by Starburst.

5. SDC availability for EMEA and APAC cloud/S3 data

- EMEA and APAC do not currently have a CTI-provided cloud HMS/SDC for AWS/IBM S3 workloads.

- To obtain one, the team must raise and obtain approval for a pipeline; new requests will provision SDC directly rather than HMS.

- One SDC can support multiple cloud storage sources (AWS S3, IBM S3, and potentially Google Cloud); it is not required per bucket.

- Reusing NAM’s catalog for EMEA/APAC is technically possible, but will introduce metadata latency and may need cross-border-data approvals.

- The team estimated approvals/procurement could take roughly two to three months, so interim use of NAM may be considered for suitable datasets.

- Abhishek/Kiran/Raghav will clarify what new pipeline is required and which regional use cases can use the shared setup temporarily.

6. Iceberg connector

- CTI confirmed the Iceberg connector is already production-ready and widely used by multiple internal teams.

- It is not experimental; no major functional concern was raised.

7. Application-managed HMS and security controls

- Application-managed HMS instances can continue after the SDC rollout if they satisfy security requirements.

- Mahesh stated CTI will review catalog/HMS configurations and shut down ones that do not meet requirements such as Kerberos or SSL.

- The recently created Esper-managed HMS should be reviewed for compliance.

8. Bulk Ranger-policy creation and deletion through CMP/API

- Bulk policy operations can use APIs; volume is not itself a limitation.

- Policy creation works, but deletion is failing where policy resources are ambiguous—particularly where similar resource groups exist for different AD groups.

- CTI asked the team to raise a request/ticket with examples. They will determine whether the existing solution can handle it or needs an enhancement.

- A requested improvement is deletion by unique policy ID rather than resource matching.

- Manual deployment has effectively been deprecated for over a year, so CTI expects the API/CMP route to be resolved rather than used as a permanent exception.

9. Impersonation controls

- The concern raised was that an FID with wildcard impersonation may potentially impersonate arbitrary users.

- Mahesh’s initial view was that policies should apply to the user identity supplied by the source system, while authentication occurs through the FID.

- The team said they had tested a Python/API flow that appeared to permit specifying another impersonated user.

- Agreed action: share the script with Mahesh so CTI can validate whether this is possible and whether a security/control enhancement is needed.

10. Hive bucketing issue

- An HR-related workload has a mismatch between the configured Hive bucket count and files written through Spark.

- The team asked whether disabling bucket-count validation in the catalog is advisable.

- Mahesh did not provide a definitive answer and requested the incident/requirement details for review.

11. APAC cluster instability and capacity

- APAC had several weeks of failures, although the latest week was stable.

- CTI noted workload changes may explain the recent stability, but the underlying issue may involve VM-level contention and mandatory processes such as Tanium.

- Moving to physical hardware could reduce VM resource contention but would not eliminate Tanium or other required processes.

- Physical hardware would need to exist in the relevant data-center location; moving servers between regions is not practical.

- Near-term actions are to apply resource-group guardrails similar to NAM, identify outlier queries, and continue monitoring. CTI will also explore whether released hardware can be repurposed.