Minutes of Meeting (MoM) – Starburst Cluster Repurposing & SDC Migration

Key discussion points

- Repurpose the idle NAM real-time cluster for analytics, using two coordinators and a pooled set of 40 workers.

- Reuse the existing NAM Ranger authorization and HMS configuration.

- Prepare UAT and Production in parallel, subject to operational feasibility and prerequisites.

- Evaluate Starburst Data Catalog (SDC) separately before migrating existing HMS metadata.

Action Items

| Owner | Action |
| --- | --- |
| Prashant | Share the prerequisites required from the application team, along with activity-wise ETAs and the expected delivery timeline for UAT and Production. |
| Prashant | Confirm internally whether UAT and Production cluster preparation can proceed in parallel. |
| Prashant | Check the naming conventions followed for new applications and advise on acceptable DNS naming to avoid branding/CMP rejections. |
| Prashant | Coordinate the creation of required infrastructure prerequisites, including service identity, WIP and DNS, once the application details are finalized. |
| Kiran / Application team | Finalize and share the new application/cluster name, DNS names for UAT and Production, and authorization group details. |
| Kiran / Application team | Confirm reuse of the existing NAM ad hoc authorization group and identify the catalogs required on the new cluster. |
| Gurpreet / RSA team | Validate the proposed resource-group approach and capacity for the expected AML workload increase. |
| Starburst Engineering / Vendor team | Confirm whether SDC migration can be repeated and provide a supported migration and rollback approach. |
| All concerned teams | Review outstanding dependencies and timelines in the next follow-up meeting. |

Timeline: The 3–4 week estimate was discussed but is not yet confirmed. The team will aim to expedite readiness, considering the planned production freeze in early December.

Priority: Finalize cluster naming and prerequisites promptly so UAT and Production preparation can begin without delay.